# NeoWorker Hermes Runtime Development Plan

Repository: Yuan-lab-LLM/NeoWorker
Purpose: integrate Hermes as the reasoning and scheduling runtime while NeoWorker keeps the desktop and operating-system control plane.

# 1 Goals and boundaries

Hermes owns model calls, the Agent Loop, context management, tool selection, and task continuation. NeoWorker owns every local side effect: Electron UI, files, Shell, approvals, sandboxing, and task logs. A stable adapter isolates protocol changes.

| Capability | Owner | Acceptance boundary |
| --- | --- | --- |
| Electron UI and task display | NeoWorker | Live status, approval, errors, cancel and resume are visible |
| Reasoning and scheduling | Hermes | Produces structured task and tool requests |
| Files, Shell and dependency installation | NeoWorker Tool Host | Every side effect passes policy and sandbox checks |
| Approval, sandbox and logs | NeoWorker | Requests are auditable, cancellable and cannot bypass policy |

# 2 Phase 0 Baseline audit

Map Electron main process, Renderer, Executor, Daemon, providers, Tool Registry, Shell, Numbat, approvals and task states.

Record failures: tool errors, timeouts, stream interruption, duplicate execution, Windows paths and process termination.

Create branch codex/hermes-neoworker and retain the native runtime as rollback.

Run type-check, Vitest, Electron build and packaging smoke tests; save the baseline report.

Gate: baseline commands, versions, failure counts and limitations are reproducible.

# 3 Phase 1 Native execution chain

## 3.1 Tool lifecycle

Normalize request, approval, running, result, failed, timed out and cancelled states.

Persist taskId, toolCallId, idempotency key, timestamps, exit code and error type.

Use exponential backoff for retryable transport failures; never replay a side-effecting call with an unknown result.

## 3.2 Windows Shell

| Area | Requirement | Evidence |
| --- | --- | --- |
| Interpreter | PowerShell, pwsh, then cmd.exe fallback | Missing-interpreter fallback test |
| Environment | Explicit cwd, PATH and environment propagation | Temporary workspace and variable round trip |
| Encoding | UTF-8 output with replacement handling | Non-ASCII output test |
| Timeout | Bounded foreground and interactive commands; capped output | Blocking-command injection |
| Termination | Kill the process tree and report reason and exit code | Parent/child termination test |
| Recovery | Respawn a dead Shell in the last cwd | Command after timeout |

## 3.3 Test scope

Create, modify and read files.

Consecutive tool calls and retry after failure.

PowerShell, pwsh and cmd Windows paths and exit codes.

Dependency installation, command recovery and user cancellation.

# 4 Phase 2 Hermes Runtime adapter

Hermes is connected only through an adapter. Electron code never depends on Hermes internal objects.

| Adapter method | Behavior |
| --- | --- |
| start / prompt | Create a session and stream normalized events |
| cancel / pause | Stop or suspend reasoning and propagate cancellation to tools |
| resume / retry | Use a checkpoint; unknown side effects require confirmation |
| checkpoint / close | Persist session, tool progress, log sequence and release resources |

## 4.1 Tool hosting contract

Hermes emits requests and never receives unrestricted host access.

NeoWorker validates paths, applies permissions and Numbat, runs Shell, logs the result, then replies.

Protocol fields are versioned: requestId, toolCallId, schemaVersion, status, result, error and checkpoint.

Gate: a multi-step file and Shell task completes with every tool call approved, sandboxed and logged.

# 5 Phase 3 Performance and stability

Layer context into fixed instructions, task state, recent results and historical summaries.

Truncate tool output, retain useful tails, summarize build logs and cache repeated read-only results.

Add connection and first-byte timeouts, exponential backoff, failure switching and reason logging.

Run only side-effect-free read tools concurrently; serialize files, Shell and installs.

Inject stream breaks, tool exceptions, killed processes, duplicate submissions and long tasks.

# 6 Phase 4 Packaging and delivery

| Deliverable | Acceptance |
| --- | --- |
| macOS ARM64 | DMG starts in smoke test and contains Hermes adapter, Shell tools and Numbat |
| Windows x64 | NSIS/MSI built on Windows runner and installed smoke test passes |
| Package contents | Build gate imports Hermes and archive inspection confirms runtime modules |
| Scenarios | Files, Shell, dependency install, multi-step, recovery, cancel and resume |
| Documentation | Installer paths, commit, test result and known issues |

# 7 Risks and rules

Protocol changes stay behind the adapter.

Windows runner evidence is required for the Windows claim.

Unknown side effects are never replayed automatically.

Unsigned packages are development builds only.

All commits and artifacts must reference the NeoWorker repository.

# 8 Delivery checklist

Baseline report

Hermes adapter and tool host

Windows Shell tests

Cancel, pause, resume, retry and checkpoint tests

Performance and fault-injection tests

macOS ARM64 package

Windows x64 package

Install guide and known issues